# 4-Day GitHub Contribution Plan

High-Frequency Limit Order Book Dynamics Project

# Pre-Project Setup (Day 0 - Evening Before)

Person 1 (Data Engineer) - GitHub Repository Setup:

1. Create GitHub repository: orderbook-market-making
2. Initialize with Python .gitignore template
3. Create branch protection rules (require PR reviews)
4. Set up initial directory structure:

mkdir -p data/{raw,processed,simulated}
mkdir -p src/{data_pipeline,visualization,models,strategy,backtesting}
mkdir -p notebooks tests docs dashboard
touch requirements.txt README.md .gitignore

5. Create initial requirements.txt:

numpy==1.24.3
pandas==2.0.3
scipy==1.11.1
matplotlib==3.7.2
plotly==5.15.0
streamlit==1.25.0
statsmodels==0.14.0
jupyter==1.0.0
pytest==7.4.0

6. Push to main branch

7. Invite team members as collaborators

8. Create GitHub Project board with columns: Backlog, In Progress, Review, Done

All Team Members:

1. Clone repository locally

2. Create personal development branch: git checkout -b dev-[name]

3. Install dependencies: pip install -r requirements.txt

4. Test setup with: python -c "import numpy, pandas, scipy; print('Setup OK')"

# Day 1: Foundation and Data Pipeline

## Morning Session (9 AM - 1 PM)

Team Standup (9:00-9:15 AM)

• Review Day 1 objectives
• Assign specific tasks
• Set up communication channel (Discord/Slack)

| Person | Task | Branch | Files to Create | Commits Due |
| --- | --- | --- | --- | --- |
| Person 1 Data Engineer | • Download NSE sample LOB data • Create LOB data structure • Implement data loader | feature/lob-data | src/data_pipeline/lob_loader.py src/data_pipeline/lob_structure.py | 12:30 PM |
| Person 2 Visualization | • Set up Streamlit dashboard • Create basic LOB plot • Implement bid-ask spread viz | feature/dashboard-v1 | dashboard/app.py src/visualization/lob_plots.py | 12:30 PM |
| Person 3 Quant Modeler | • Literature review: Cont-Stoikov paper • Implement mid-price calculator • Create order flow stats | feature/statistics | src/models/statistics.py notebooks/01_exploratory_analysis.ipynb | 12:30 PM |
| Person 4 Strategy Dev | • Study Avellaneda-Stoikov paper • Design strategy interface • Create config file structure | feature/strategy-base | src/strategy/base.py config/strategy_params.yaml | 12:30 PM |

Detailed Task Breakdown:

Person 1 - Data Pipeline (Branch: feature/lob-data)

# File: src/data_pipeline/lob_structure.py
class LimitOrderBook:
    def __init__(self):
        self.bids = {}  # price -> quantity
        self.asks = {}
        self.timestamp = None
    
    def add_order(self, side, price, quantity):
        pass
    
    def cancel_order(self, side, price, quantity):
        pass
    
    def get_mid_price(self):
        pass
    
    def get_spread(self):
        pass
    
    def get_depth(self, levels=5):
        pass

# File: src/data_pipeline/lob_loader.py
import pandas as pd

def load_nse_data(filepath):
    """Load NSE tick data and convert to LOB snapshots"""
    pass

def simulate_lob_data(n_ticks=10000):
    """Generate synthetic LOB data if real data unavailable"""
    # Use zero-intelligence model or exponential arrival/cancellation
    pass

Commit Messages:

• "feat: implement LOB data structure with bid/ask queues"
• "feat: add NSE data loader with timestamp parsing"
• "feat: add synthetic LOB data generator for testing"

Person 2 - Dashboard (Branch: feature/dashboard-v1)

# File: dashboard/app.py
import streamlit as st
import plotly.graph_objects as go

st.title("Limit Order Book Analyzer")

# Sidebar controls
stock = st.sidebar.selectbox("Stock", ["RELIANCE", "TCS", "INFY"])

# Main plot
fig = go.Figure()
# Add bid-ask spread visualization
st.plotly_chart(fig)

# File: src/visualization/lob_plots.py
def plot_lob_snapshot(lob, levels=10):
    """Create bid-ask ladder visualization"""
    pass

def plot_spread_evolution(timestamps, spreads):
    """Time series of bid-ask spread"""
    pass

Commit Messages:

• "feat: initialize Streamlit dashboard with basic layout"
• "feat: add LOB snapshot visualization with Plotly"
• "feat: add spread time-series plot"

Afternoon Session (2 PM - 6 PM)

Mid-Day Standup (2:00-2:10 PM)

• Demo morning progress
• Identify blockers
• Adjust afternoon tasks if needed

| Person | Task | Integration Goal |
| --- | --- | --- |
| Person 1 | Add rolling statistics: volume, volatility Implement order flow imbalance (OFI) | Provide data to Person 2 dashboard |
| Person 2 | Add interactive depth chart Implement real-time update simulation | Accept data from Person 1 |
| Person 3 | Calculate spread-return correlation Implement basic descriptive stats | Prepare for Hawkes model (Day 2) |
| Person 4 | Design order execution simulator Create basic PnL tracker | Foundation for backtesting (Day 3) |

Evening Session (7 PM - 10 PM)

Integration and Testing:

• 7:00 PM: All team members merge feature branches via PR
• 7:30 PM: Person 2 integrates all components into dashboard
• 8:00 PM: Team testing session - identify bugs
• 8:30 PM: Bug fixes and re-testing
• 9:00 PM: Final Day 1 commit to main branch
• 9:15 PM: Literature review time (all members)
• 9:45 PM: Day 1 retrospective and Day 2 planning

Day 1 End-of-Day Checklist:

✓ LOB data structure implemented and tested
✓ Dashboard shows live LOB visualization
✓ Basic statistics (mid-price, spread, OFI) calculated
✓ All code merged to main branch
✓ Team has read at least 1 core paper

# Day 2: Statistical Modeling and Order Flow Analysis

## Morning Session (9 AM - 1 PM)

Team Standup (9:00-9:15 AM)

| Person | Task | Branch | Key Deliverable |
| --- | --- | --- | --- |
| Person 1 | Create Hawkes process simulator Generate synthetic order arrivals | feature/hawkes-sim | Working Hawkes data generator |
| Person 2 | Add Hawkes visualization to dashboard Plot intensity function | feature/hawkes-viz | Interactive Hawkes plots |
| Person 3 | Implement Hawkes MLE estimation Parameter fitting algorithm | feature/hawkes-model | Calibrated Hawkes model |
| Person 4 | Price impact regression model Estimate permanent/temporary impact | feature/price-impact | Impact coefficients |

Person 3 - Hawkes Process (CRITICAL PATH)

# File: src/models/hawkes.py
import numpy as np
from scipy.optimize import minimize

class HawkesProcess:
    def __init__(self, mu=1.0, alpha=0.5, beta=1.0):
        self.mu = mu      # baseline intensity
        self.alpha = alpha  # excitation
        self.beta = beta   # decay
    
    def intensity(self, t, event_times):
        """Calculate intensity at time t given past events"""
        intensity = self.mu
        for ti in event_times[event_times < t]:
            intensity += self.alpha * np.exp(-self.beta * (t - ti))
        return intensity
    
    def log_likelihood(self, event_times):
        """Compute log-likelihood for MLE"""
        T = event_times[-1]
        n = len(event_times)
        
        # Log of intensity at each event
        log_sum = 0
        for i, ti in enumerate(event_times):
            log_sum += np.log(self.intensity(ti, event_times[:i]))
        
        # Compensator integral
        compensator = self.mu * T
        for ti in event_times:
            compensator += (self.alpha / self.beta) * (1 - np.exp(-self.beta * (T - ti)))
        
        return log_sum - compensator
    
    def fit(self, event_times):
        """Estimate parameters via MLE"""
        def neg_log_likelihood(params):
            self.mu, self.alpha, self.beta = params
            return -self.log_likelihood(event_times)
        
        result = minimize(neg_log_likelihood, 
                         x0=[1.0, 0.5, 1.0],
                         bounds=[(0.01, None), (0, None), (0.01, None)])
        
        self.mu, self.alpha, self.beta = result.x
        return result

Testing:

• Generate synthetic Hawkes events
• Fit model and verify parameter recovery
• Plot residuals to check goodness-of-fit

Afternoon Session (2 PM - 6 PM)

| Person | Task |
| --- | --- |
| Person 1 | Implement VPIN (Volume-Synchronized PIN) calculator Validate against literature values |
| Person 2 | Add VPIN heatmap to dashboard Create order flow toxicity alerts |
| Person 3 | Run Hawkes model on real NSE data Perform residual diagnostics |
| Person 4 | Build linear price impact model Regression: ΔPrice ~ OrderSize |

Person 4 - Price Impact Model

# File: src/models/price_impact.py
import numpy as np
from scipy.stats import linregress

class PriceImpactModel:
    def __init__(self):
        self.permanent_coeff = None  # γ in Almgren-Chriss
        self.temporary_coeff = None  # η in Almgren-Chriss
    
    def fit_permanent_impact(self, order_sizes, price_changes):
        """Fit: ΔP = γ * volume"""
        slope, intercept, r_value, p_value, std_err = linregress(order_sizes, price_changes)
        self.permanent_coeff = slope
        return {'gamma': slope, 'r_squared': r_value**2, 'p_value': p_value}
    
    def fit_temporary_impact(self, trading_rates, price_changes):
        """Fit: ΔP = η * dV/dt"""
        slope, intercept, r_value, p_value, std_err = linregress(trading_rates, price_changes)
        self.temporary_coeff = slope
        return {'eta': slope, 'r_squared': r_value**2, 'p_value': p_value}

Day 2 Evening Integration (7 PM - 10 PM)

• Merge all feature branches
• Person 2 adds all new models to dashboard
• Create Jupyter notebook with statistical analysis
• Team review: Are models performing as expected?
• Final commit and Day 2 wrap-up

# Day 3: Market-Making Strategy and Backtesting

## Morning Session (9 AM - 1 PM)

| Person | Task | Branch |
| --- | --- | --- |
| Person 1 | Build event-driven backtesting engine Handle order fills, cancellations | feature/backtest-engine |
| Person 2 | Create backtest visualization Equity curve, drawdown charts | feature/backtest-viz |
| Person 3 | Implement Avellaneda-Stoikov quoting logic Optimal bid/ask spreads | feature/market-making |
| Person 4 | Add inventory risk management Position limits, PnL tracking | feature/risk-mgmt |

Person 3 - Avellaneda-Stoikov Strategy (CRITICAL)

# File: src/strategy/avellaneda_stoikov.py
import numpy as np

class AvellanedaStoikovMarketMaker:
    def __init__(self, gamma=0.1, k=1.5, T=1.0):
        self.gamma = gamma  # risk aversion
        self.k = k         # order arrival rate
        self.T = T         # time horizon
    
    def reservation_price(self, mid_price, inventory, sigma, time_left):
        """Calculate reservation price r(t)"""
        return mid_price - inventory * self.gamma * sigma**2 * time_left
    
    def optimal_spread(self, sigma, time_left):
        """Calculate optimal bid-ask spread δ"""
        return self.gamma * sigma**2 * time_left + (2 / self.gamma) * np.log(1 + self.gamma / self.k)
    
    def quote(self, mid_price, inventory, sigma, time_left):
        """Generate bid and ask quotes"""
        r = self.reservation_price(mid_price, inventory, sigma, time_left)
        delta = self.optimal_spread(sigma, time_left)
        
        bid_price = r - delta / 2
        ask_price = r + delta / 2
        
        return {'bid': bid_price, 'ask': ask_price, 'reservation': r, 'spread': delta}
    
    def should_adjust_quotes(self, current_inventory, max_inventory):
        """Inventory risk check"""
        return abs(current_inventory) > 0.8 * max_inventory

Person 1 - Backtesting Engine

# File: src/backtesting/engine.py
from collections import deque

class BacktestEngine:
    def __init__(self, initial_capital=100000):
        self.capital = initial_capital
        self.inventory = 0
        self.pnl_history = []
        self.trades = []
    
    def process_fill(self, side, price, quantity, timestamp):
        """Execute a fill and update state"""
        if side == 'buy':
            self.inventory += quantity
            self.capital -= price * quantity
        else:
            self.inventory -= quantity
            self.capital += price * quantity
        
        self.trades.append({
            'timestamp': timestamp,
            'side': side,
            'price': price,
            'quantity': quantity
        })
    
    def calculate_metrics(self):
        """Compute Sharpe, drawdown, etc."""
        pnl_series = np.array(self.pnl_history)
        returns = np.diff(pnl_series) / pnl_series[:-1]
        
        sharpe = np.mean(returns) / np.std(returns) * np.sqrt(252)
        max_dd = self._max_drawdown(pnl_series)
        
        return {'sharpe': sharpe, 'max_drawdown': max_dd}
    
    def _max_drawdown(self, equity_curve):
        """Calculate maximum drawdown"""
        peak = np.maximum.accumulate(equity_curve)
        drawdown = (equity_curve - peak) / peak
        return np.min(drawdown)

Afternoon Session (2 PM - 6 PM)

Integration and Testing:

| Time | Activity | Owner |
| --- | --- | --- |
| 2:00-3:00 | Connect strategy to backtesting engine | Person 3 + Person 1 |
| 3:00-4:00 | Run first backtest on sample data | All team |
| 4:00-5:00 | Debug issues, fix edge cases | Person 4 + Person 1 |
| 5:00-6:00 | Parameter optimization (grid search) | Person 3 |

Evening Session (7 PM - 10 PM)

• Run comprehensive backtests on multiple stocks
• Person 2: Create performance dashboard
• Analyze results: What works? What doesn't?
• Team discussion: Strategy improvements for Day 4
• Commit all code with proper documentation

# Day 4: Analysis, Documentation, and Presentation

## Morning Session (9 AM - 1 PM)

| Person | Task |
| --- | --- |
| Person 1 | Write comprehensive README.md Add setup instructions and usage examples |
| Person 2 | Polish dashboard UI Add comparison charts (strategy vs. benchmark) |
| Person 3 | Create technical report (methodology section) Document all formulas and algorithms |
| Person 4 | Run sensitivity analysis Test different parameter combinations |

Sensitivity Analysis Tasks (Person 4):

• Vary risk aversion γ: [0.01, 0.05, 0.1, 0.5, 1.0]
• Vary order arrival rate k: [0.5, 1.0, 1.5, 2.0]
• Test on different market conditions (high/low volatility days)
• Generate heatmap: Sharpe ratio vs. (γ, k)

README Structure (Person 1):

# Limit Order Book Market Making

## Overview
[Brief description of project]

## Features
- Real-time LOB visualization
- Hawkes process order flow modeling
- Avellaneda-Stoikov market making strategy
- Event-driven backtesting with realistic costs

## Installation
```bash
git clone https://github.com/yourteam/orderbook-market-making
cd orderbook-market-making
pip install -r requirements.txt
```

## Quick Start
```bash
streamlit run dashboard/app.py
```

## Results
| Metric | Value |
|--------|-------|
| Sharpe Ratio | 1.82 |
| Max Drawdown | -12.3% |
| Win Rate | 64.5% |

## References
1. Avellaneda & Stoikov (2008)
2. Sirignano & Cont (2023)

Afternoon Session (2 PM - 6 PM)

| Time | Activity | Owner |
| --- | --- | --- |
| 2:00-3:30 | Create presentation slides (15-20 slides) | Person 3 + Person 4 |
| 3:30-4:30 | Record demo video (2-3 min) | Person 2 |
| 4:30-5:30 | Final testing and bug fixes | All team |
| 5:30-6:00 | Code review and cleanup | Person 1 |

Presentation Outline (IISc Symposium):

Slide 1-2: Title and Motivation

Slide 3-4: Market Microstructure Background

Slide 5-7: Technical Approach (Hawkes, A-S model)

Slide 8-10: Implementation and Dashboard Demo

Slide 11-14: Results and Performance Analysis

Slide 15-16: Sensitivity Analysis

Slide 17-18: Limitations and Future Work

Slide 19: Conclusion and Q&A

Evening Session (7 PM - 10 PM)

• 7:00 PM: Final presentation rehearsal (all team)
• 8:00 PM: Upload all materials to GitHub
• 8:30 PM: Create LinkedIn posts with demo video
• 9:00 PM: Final project retrospective
• 9:30 PM: Celebrate! 🎉

# Git Workflow Best Practices

Branch Naming Convention:

• feature/[feature-name] - for new features
• bugfix/[issue-description] - for bug fixes
• docs/[doc-type] - for documentation
• refactor/[component] - for code cleanup

Commit Message Format:

# Good commit messages:
feat: implement Hawkes process MLE estimation
fix: resolve mid-price calculation bug in LOB class
docs: add mathematical formulation to README
refactor: simplify backtesting engine state management
perf: optimize order book update loop (2x faster)

# Bad commit messages:
updated stuff
fixed bug
asdf
changes

Pull Request Process:

1. Create feature branch from main
2. Make changes and commit regularly
3. Push to GitHub: git push origin feature/your-feature
4. Open PR on GitHub with description
5. Request review from at least 1 team member
6. Address review comments
7. Merge to main after approval
8. Delete feature branch

Daily Commit Schedule:

| Time | Action | Who |
| --- | --- | --- |
| 12:30 PM | Morning session commits - work in progress | All |
| 6:00 PM | Afternoon session commits - completed features | All |
| 9:00 PM | Final daily commit + PR creation | All |
| 9:30 PM | Code review and PR merging | Reviewer (rotates daily) |

# Code Quality Checklist

Before Each Commit:

□ Code runs without errors
□ Added docstrings to all functions
□ Removed debug print statements
□ Updated requirements.txt if new packages used
□ No hardcoded file paths (use config files)
□ Consistent naming conventions (snake_case for Python)
□ Added comments for complex logic

Before Pull Request:

□ Feature is complete and tested
□ No merge conflicts with main
□ Added unit tests (if applicable)
□ Updated documentation
□ PR description explains what and why
□ Linked to relevant issue/task

Before Final Submission:

□ All features merged to main
□ Dashboard runs smoothly
□ README is comprehensive
□ All dependencies listed
□ No sensitive data in repository
□ License file added (MIT recommended)
□ Demo video uploaded and linked
□ Presentation slides finalized

# Emergency Protocols and Fallbacks

If NSE Data is Unavailable:

• Use Binance cryptocurrency order book API (real-time, free)
• Generate synthetic LOB data using zero-intelligence traders
• Use academic LOB datasets (LOBSTER database samples)

If Hawkes Model Doesn't Converge:

• Use simpler Poisson process as baseline
• Try different initial parameter values
• Reduce data complexity (filter outliers)
• Use pre-computed parameters from literature

If Behind Schedule:

Priority ranking (focus on these first):
1. LOB visualization dashboard (Must Have)
2. Basic market-making strategy (Must Have)
3. Backtesting with simple metrics (Must Have)
4. Hawkes process (Should Have)
5. Advanced visualizations (Nice to Have)
6. Sensitivity analysis (Nice to Have)

# Resources and References

Key Papers (Download PDFs Day 0):

1. Avellaneda & Stoikov (2008) - High-Frequency Trading in a Limit Order Book
   https://www.math.nyu.edu/faculty/avellane/HighFrequencyTrading.pdf

2. Cont, Stoikov, Talreja (2010) - A Stochastic Model for Order Book Dynamics
   Available on SSRN

3. Cartea et al. (2015) - Algorithmic and High-Frequency Trading (Book)
   Cambridge University Press

4. Easley et al. (2012) - Flow Toxicity and Liquidity
   https://papers.ssrn.com/sol3/papers.cfm?abstract_id=1695596

Code Examples and Tutorials:

• GitHub: awesome-quant (curated list of quant resources)
• QuantStart.com (tutorials on market making)
• Quantopian Lectures (archived on GitHub)
• arXiv.org (search "limit order book machine learning")

Data Sources:

• NSE India: https://www.nseindia.com/market-data/historical-data
• LOBSTER: https://lobsterdata.com (academic license available)
• Binance API: https://binance-docs.github.io/apidocs (crypto LOB)
• Kaggle: Search "limit order book datasets"

Communication Plan:

• Daily standups: 9:00 AM, 2:00 PM, 9:00 PM (15-10-5 min)
• Slack/Discord channel for async communication
• Google Meet for pair programming sessions
• GitHub Issues for task tracking
• Shared Google Doc for notes and decisions

# Final Deliverables Checklist

GitHub Repository:

□ All code committed to main branch
□ README.md with clear setup instructions
□ requirements.txt with all dependencies
□ LICENSE file (MIT recommended)
□ .gitignore properly configured
□ No sensitive data or credentials
□ All branches merged and cleaned up

Code:

□ LOB data structure implementation
□ Hawkes process model (MLE fitting)
□ Avellaneda-Stoikov market making strategy
□ Event-driven backtesting engine
□ Streamlit dashboard with visualizations
□ Statistical analysis notebooks
□ Unit tests for critical functions

Documentation:

□ Technical report (8-10 pages PDF)
□ Mathematical formulations documented
□ Code comments and docstrings
□ Usage examples in README
□ Results and analysis section

Presentation:

□ Slide deck (15-20 slides)
□ Demo video (2-3 minutes)
□ Practice run completed
□ Q&A preparation notes

Analysis:

□ Backtest results on multiple stocks
□ Performance metrics calculated (Sharpe, drawdown)
□ Sensitivity analysis plots
□ Model validation (Hawkes residuals)
□ Statistical significance tests